# 11. Detailed Data Engineering Daily Breakdown

## 11.1 Week 1 – Infrastructure, Terraform & Source Systems

Day 1 – Project Setup & Repo Structure

• Initialize GitHub repo and create folder structure.

• Install Docker, Terraform, AWS CLI, Python.

Day 2 – Terraform Infrastructure (S3 + IAM Roles) Setup

• Configure Terraform backend and AWS provider.

• Run `terraform init` and validate configuration.

• Create S3 bucket for data lake.

• Create IAM roles for Airflow, Redshift, Glue.

Day 3 – Docker Infrastructure Setup

• Deploy Airflow, Postgres, Kafka, Spark containers.

• Validate that all services run successfully.

Day 4 – Postgres Hospital Schema Setup

• Connect to Postgres database .

• Test Airflow → Postgres connectivity.

Day 5 – Validate what you have done and resolve errors.

## 11.2 Week 2 – Bronze Layer Ingestion

Day 6 – Postgres → S3 Bronze

• Build Airflow DAG to extract hospital data and store in S3 Bronze.

Day 7 – Lab Results → S3 Bronze

• Ingest daily lab CSV files and partition by date.

Day 8 – Pharmacy API → S3 Bronze

• Build ingestion pipeline for pharmacy JSON data.

Day 9 – Kafka Vitals Stream → S3 Bronze

• Create Kafka consumer to microbatch vitals into S3.

Day 10 – Bronze Validation

• Validate Bronze-level folder structure.

• resolve errors

## 11.3 Week 3 – Silver & Gold Transformations + Data Quality

Day 11 – Silver Transformations (Admissions/Wards)

• Clean timestamps, join tables, convert to Parquet.

Day 12 – Silver Transformations (Lab/Vitals)

• Standardize schemas and partition data.

Day 13 – Great Expectations Setup

• Create GE validation suites and integrate with Airflow.

Day 14 – Gold Fact & Dimension Tables

• Build fact_admissions, fact_vitals, fact_lab_turnaround, and related dimensions.

Day 15 – Terraform Redshift Deployment

• Deploy Redshift cluster via Terraform and test connectivity.

## 11.4 Week 4 – Redshift Load, Testing, Documentation

Day 16 – Load Gold → Redshift

• COPY Parquet data from S3 to Redshift.

Day 17 – End-to-End Pipeline Testing

• Test Bronze → Silver → Gold → Redshift pipeline.

Day 18 – CI/CD Setup

• Add GitHub Actions for DAG validation and Terraform plan checks.

Day 19 – Documentation & Diagrams

• Create architecture diagrams and README files.

Day 20 – Final Demo Prep

• Prepare system walkthrough and finalize logs.